## Slide 1
AppSec Program
MONTHLY BUSINESS REVIEW
JULY 2026
APPLICATION SECURITY
AppSec Monthly
Business Review
July 2026 — Risk posture, vulnerability metrics, and program status
VULNS TRACKED
1,284
Total open
REMEDIATED
94
Crit/High this month
RISK SCORE
62
/100
Moderate
Risk Score Trend
70
Apr
68
May
65
Jun
62
Jul
4-month improvement
-8 pts
SLA COMPLIANCE
91%
Target 95%
CLOSED
178
203 opened
MTTR CRIT
11d
SLA: 7d
Application Security Program — Confidential
1 of 10

## Slide 2
AppSec Program
EXECUTIVE SUMMARY
JULY 2026
MONTHLY OVERVIEW
Executive Summary
Risk posture improved 8 points MoM
Strongest gain in 6 months — overall score now 62/100
MTTR for Critical vulns dropped 18 days → 11 days
Significant improvement; SLA breach count down to 3
Two high-severity incidents contained
No customer impact; post-incident reviews completed
SOC 2 Type II audit on track
Evidence collection 87% complete; Nov report expected
Key concern: SCA findings up 22%
Open-source dependency surge — remediation plan in progress
PROGRAM STATUS
Vulnerability Management
On Track
SOC 2 Type II Audit
On Track
ISO 27001 Surveillance
Prep Phase
PCI DSS 4.0 Gap
Needs Attention
SCA Dependency Surge
Escalated
MONTH SNAPSHOT
1,284
Open findings
178
Closed this month
91%
SLA compliance
12
Critical open
Application Security Program — Confidential
2 of 10

## Slide 3
AppSec Program
VULNERABILITY OVERVIEW
JULY 2026
OPEN FINDINGS
Vulnerability Overview
1,284
Total open vulnerabilities
178 closed
|
203 new
CRITICAL
12
▼ 4 from last month
HIGH
82
▼ 19 from last month
MEDIUM
614
▲ 31 from last month
LOW / INFO
576
▲ 7 from last month
Findings by Source
SAST
38%
487 findings
DAST
27%
346 findings
SCA
25%
+22% MoM surge
Pentest
10%
Manual / pentest
Application Security Program — Confidential
3 of 10

## Slide 4
AppSec Program
REMEDIATION PERFORMANCE
JULY 2026
SLA TRACKING
Remediation Performance
Mean Time to Remediate (MTTR)
by Severity
SEVERITY | MTTR | SLA TARGET | STATUS | BREACHES
Critical | 11 days | 7 days | Over SLA | 3
High | 24 days | 30 days | On Track | 0
Medium | 68 days | 90 days | On Track | 0
TOP BOTTLENECK
Payment-service team
42 aging findings awaiting remediation — sprint kickoff planned for August
SLA COMPLIANCE RATE
91%
Target: 95% — gap of 4 pts
0%
Target 95%
100%
REMEDIATION VELOCITY
178
Closed
vs
203
Opened
Net: +25 open this month — velocity improvement needed
Application Security Program — Confidential
4 of 10

## Slide 5
AppSec Program
RISK POSTURE SCORECARD
JULY 2026
SECURITY POSTURE
Risk Posture Scorecard
OVERALL RISK SCORE
62
/100
Moderate Risk
Target: ≤ 50 by Q4 2026
Top factor
3 unpatched critical CVEs in payment-service (CVSS 9.1+)
4-Month Trend
70
Apr
68
May
65
Jun
62
Jul
≤50
Q4 goal
-8 points over 4 months — strongest sustained improvement in 6 months
Risk Score by Business Unit
Payment Service
High risk — immediate action required
81
High
Mobile App
Moderate — monitor closely
61
Moderate
Core Platform
Low — steady state
55
Low
Internal Tools
Low — strong posture
44
Low
Application Security Program — Confidential
5 of 10

## Slide 6
AppSec Program
SCANNING RESULTS
JULY 2026
TOOL PERFORMANCE
SAST / DAST / SCA Results
STATIC ANALYSIS
SAST
Semgrep + SonarQube
487
Open
68
Closed
Critical
4
High
31
TOP FINDING
Insecure deserialization
14 instances
DYNAMIC ANALYSIS
DAST
Burp Suite Automated
346
Open
55
Closed
Coverage
Core APIs
Scan frequency
Weekly
TOP FINDING
Missing security headers
89 instances
OPEN-SOURCE DEPENDENCIES
SCA
Snyk
+22% MoM
321
Open
8
CVSS ≥ 9.0
PRs raised
8 upgrades
Surge cause
New CVE disclosures
ACTION REQUIRED
Upgrade 8 critical packages
PRs raised — review by Aug 7
Application Security Program — Confidential
6 of 10

## Slide 7
AppSec Program
PENTEST & BUG BOUNTY
JULY 2026
OFFENSIVE SECURITY
Penetration Test & Bug Bounty
Q3 PENETRATION TEST
Completed July 10 — Scope: API & Mobile
2
Critical
5
High
9
Medium
6
Low
CRIT #1
Broken Object-Level Authorization
/api/v2/accounts — patch shipped July 18
Patched
CRIT #2
JWT Algorithm Confusion
Auth token bypass — patch currently in review
In Review
Bug Bounty — HackerOne
July 2026
38
Reports received
14
Valid reports
11
Duplicates
TOTAL PAID OUT
$18,500
This month
HIGHEST BOUNTY
$5,000
SSRF in image service
Report Disposition
Valid 37%
Duplicate 29%
Other 34%
Application Security Program — Confidential
7 of 10

## Slide 8
AppSec Program
COMPLIANCE & AUDIT STATUS
JULY 2026
REGULATORY & AUDIT
Compliance & Audit Status
AUDIT WINDOW: MAY – OCT 2026
SOC 2 Type II
On Track
Evidence collection
87%
Control gaps identified
3
Remediation plans
Active
Report expected
November 2026
SURVEILLANCE AUDIT: AUG 14
ISO 27001
Prep Phase
Audit readiness
In progress
Mandatory controls
All verified
Prior nonconformity
Closed
Audit date
August 14, 2026
Prep sprint underway — 1 minor nonconformity from last
year closed
GAP ASSESSMENT
PCI DSS 4.0
Needs Attention
Requirements addressed
39 of 51
Gaps remaining
12 requirements
Key gap
Req 6.3 vuln mgmt
Sprint planned
August 2026
Remediation sprint for Req 6.3 planned — owner:
compliance + AppSec
Application Security Program — Confidential
8 of 10

## Slide 9
AppSec Program
TOP RISKS & ACTION ITEMS
JULY 2026
RISK REGISTER
Top Risks & Action Items
RISK
OWNER
DUE DATE
PRIORITY
1
Payment Service critical exposure
Risk Score 81 — 3 unpatched CVEs CVSS 9.1+
Payment-service team
Aug 1
Critical
2
SCA open-source surge +22% MoM
8 packages with CVSS ≥ 9.0 — upgrade PRs raised
Platform security
Aug 7
Critical
3
MTTR Critical SLA breaches (3 this month)
Critical MTTR at 11 days vs 7-day SLA target
AppSec + Eng leads
Ongoing
High
4
JWT algorithm confusion — patch in review
Pentest Critical #2 — auth token bypass vector
API team
Jul 28
High
5
PCI DSS 4.0 Requirement 6.3 gap
Vulnerability management requirement — sprint planned
Compliance + AppSec
Aug 31
Medium
Application Security Program — Confidential
9 of 10

## Slide 10
AppSec Program
AUGUST PRIORITIES
JULY 2026
LOOKING AHEAD
August Priorities & Roadmap
Immediate — Week 1–2
Ship patch for JWT algorithm confusion finding
Upgrade all 8 CVSS ≥ 9.0 SCA packages
Payment-service remediation sprint kickoff
Strategic — Full Month
Deploy DAST to 2 additional microservices (checkout, auth)
Launch AppSec champions program — 6 engineering teams enrolled
Complete PCI 6.3 remediation sprint
ISO 27001 surveillance audit prep (Aug 14)
TARGETS FOR NEXT MBR
≤ 58
Risk Score target
≥ 93%
SLA compliance target
Aug 14
ISO 27001 audit date
Application Security Program — Confidential
10 of 10